# Final Project Test Plan & Report

LooBreak

# Project Summary and Initialisation

Team name: PUSH-PLAY-FLUSH, App name: LooBreak (TBD?)

## Project Description/Title

- A multiple-choice trivia game with randomised questions

- Has a feature to generate a random silly task (this is not logged)

- Has social features

## Initial Meeting Notes

- Agreed to make a functional spec

- Agreed to use some social features from the “Acebook” project, although there was pushback

- Agreed QE would have separate repo

- Agreed to use question generation APIs

## Team Working Agreement & Meetings

- 9:00 standup

- Lunch 13:00-14:00 ish

- 14:30 check-in

- 16:45 wrap-up

- “Panic button” to call a meeting with 5 mins notice

## Agreed MVP

Design

| Id | Item | Status |
| --- | --- | --- |
| DE001 | Nav bar accessible from all pages | MVP |
| DE002 | Nav bar allows immediate access to all the main pages (home, quiz, leaderboard) | MVP |
| DE003 | Homepage to redirect to quiz | MVP |
| DE004 | Homepage to show a task of the day (button to reveal) | MVP |
| DE005 | Homepage to show a leaderboard for top 3 (dependent on correct answers MVP and time completed as nice to have) | MVP + NTH |
| DE006 | Home page to welcome new users and just logged in users (nice to have) | NTH |
| DE007 | Quiz page showing quiz of the day and store for the day (nice to have for +1 quiz) | MVP |
| DE008 | Quiz page to show question in big box (Who wants to be a millionaire style) big box = toilet water tank | MVP |
| DE009 | Quiz page to show 4 different answers in separate boxes under Q box (1 x string, 1 x array (inc. 3 strings)) | MVP |
| DE010 | Quiz page - When clicking answer initially, box goes yellow | MVP |
| DE011 | quiz page - after 'flushing' answer card goes green (if correct), red(if incorrect) | MVP |
| DE012 | quiz page - submit button = flush icon (pull chain) | MVP NTH - icon |
| DE013 | ice breaker = loo roll | NTH |
| DE014 | Difficulty levels (nice to have easy, medium and hard) | NTH |
| DE015 | Banner to show loo tip of the day | MVP |
| DE016 | Banner to show on homepage and leaderboard page under navbar | MVP |

Quiz

| Id | Item | Status |
| --- | --- | --- |
| QU001 | Questions and answers populated from API | MVP |
| QU002 | Can click through from homepage to quiz of the day | MVP |
| QU003 | Quiz has an associated category | MVP |
| QU004 | Quiz has an associated difficulty | NTH |
| QU005 | 'continue' or 'arrow' button after submitting answer | MVP |
| QU006 | When submitting correct answer, score is incremented by 1 | MVP |
| QU007 | After 10 questions, redirect to leaderboard page | MVP |
| QU008 | After 10 questions, show users score at top of leaderboard page | MVP |
| QU009 | After 10 questions, show summary of users answers | NTH |
| QU010 | Questions and answers populated from API | MVP |
| QU011 | Loo tips populated from custom API | MVP? |

Ice breaker

| Id | Item | Status |
| --- | --- | --- |
| IB001 | 3 random ice breakers to start with on MVP | MVP |

API

| Id | Item | Status |
| --- | --- | --- |
| AP001 | Frontend - FETCH API request |  |
| AP002 | 3 incorrect as list - API call |  |
| AP003 | 1 correct answer in string - API call |  |
| AP004 | Quiz categories can be specified by name (Nice to have) |  |

Database/ arcade style leaderboard

| Id | Item | Status |
| --- | --- | --- |
| DB001 | User model to include username, score |  |
| DB002 | Daily leaderboard reset |  |
| DB003 | Leaderboard can be updated |  |

# Static Testing

## Project Spec

We reviewed the functional specification and checked for Ambiguity, Contradiction and Omission. There was little to find here, as we built the spec collaboratively with the developers and made suggestions to avoid these issues from the get-go. We were able to collaborate with the developers to set up github issues page and explained how QE’s will submit bug reports on the main github page of the application. We were able to add some QE specific tasks on our team’s Trillo board to show what QE’s are currently working on and what is completed. We also showed some examples on how the automation tests are written to help developers understand how QE’s access the webpage and navigate through them. We have discussed that we will require HTML and XML id’s, selectors etc. for us for writing automation tests in the future.

## Wireframes

We built the wireframes collaboratively with the developers:

## Code Inspection

## Pylint/SonarQube etc

# Test Techniques

## Equivalence Partition

Will put this into action.

## Decision Table

Probably will use this.

## Boundaries

- 10 questions – possible boundary

- Date – possible boundary

- Leaderboard entries – is there a min or max?

## State Transitions

Probably not relevant for this project.

# Exploratory Test Session

## Test Cases

| Case | Expected | Observed | Notes | Screenshot |
| --- | --- | --- | --- | --- |

# Automation

## Test Data

## Automated Test Script

Successfully set up a very early automated test to check the title of the homepage.

## Review of Unit Tests

Find equivalent to Pytest coverage for JavaScript – for unit tests they use vitest.

Vitest has inbuilt coverage.

# Non-Functional Testing

## Accessibility

Big focus – make this a key focus after feature freeze.

## Performance

Worth trying Jmeter?

## Security

# Summary of Approach

First of all, we did a “pre-test” phase before we even knew anything about the project. This involved putting together some fundamentals of a generic test plan, with headings such as “Static Testing”, “Test Techniques”, “Exploratory Testing”, “Automation”, “Non-Functional Testing”, “Findings” and “Conclusion” as well as an empty table of test cases. It is possible these may not all have been used, but it is likely a good number of them would, which gave a slight head start on the testing.

We also prepared a generic Selenium framework based on code from previous projects, which would come in handy should Java automation be required on the project. Again, both the pre-test plan and the barebones test suite were there just in case, if they were to be used later in the project it would save set-up time, and if not, no time is lost as this work was done pre-project.

## Communication with Devs

# Findings

## Bugs

## Enhancements

# Conclusion